## Slide 1
Andreas Lang, September 2025

## Slide 2: Agenda
Intro
Outcome needed
Orga / Draft
Plan 4 Plan / Draft
01
02
03
04
05
Open Topics to be aligned

## Slide 3: Intro

## Slide 4
Point of Departure
Foundations exist, operating large programs at scale in next years requires more than tactical change.
Delivery environments established.
Hard policies on APIs.
Manual E2E process for product test data in place.
Manual load test as yearly rehearsal for peak exit.
Established approach for manual and automated testing in ecommerce teams.
Complex change (e.g., OCS) limit continuous delivery for parallel ongoing work.
Low degree of automated E2E testing requires high manual efforts to ensure peak season stability.
No visible KPI and Metrics for lower environments data and system stability.
Test data management coverers limited scope of product data with partial automation only.
Missing clear quality gates between environments.
Countries E2E tests requirements fulfilled insufficiently.
Environment separation on network level missing.
Accept we are not where we need to be.
Don’t reinvent the wheel for each platform / application.
Don’t try to solve everything.
Commit to a shared approach, contribute in a matrix.
Establish advocates thought the developer community to drive change federated.
Business connect & test case definitions
Test process & guideance
Foundations are laid
We face critical challenges at scale
Change requires more

## Slide 5
Strategic pillars
Focus Areas to address our key challenges
Engineering
Data
Processes & Governance
  Streamline the process of releasing software changes
  Balance speed with quality and compliance.
  Enable multiple teams and multiple roll-out phases to work on a limited number of lower environments.
  Easy access to reliable, secure and compliant test data.
  Reduce data provisioning and testing timeframes.
  Maximize output for test automation
  Significant reduction of E2E/UAT and Hypercare efforts and time-frames.
  Shift left: Quality is embedded early and throughout the development lifecycle.
Continuous Testing in CI/CD
Embedding Quality in DevOps Teams
Ongoing Improvement
Tool-Based Solutions
Centralized TDM Team
Test Data Live Cycle & Integrations
Standardized QA Framework
Cross Platform Feature Configuration
Release Planning & Change Controls

## Slide 6: Outcome needed

## Slide 7: Deliverables
  To address all open topics, we need at least four different areas to investigate:
  Efficient Processes & Tools
  High available Test Infrastructure
  Fast and efficient data provisioning
  New WoW within Test Infrastructure Provisioning
Ready 2 use test approach
Ramp Up training for Countries available
QA improved CI/CD pipeline + Golden Path
Defined Quality Gates per Environment
Efficient tooling for test in place
Defined Set of Roles
Maximum availability of test systems
Automated health checks for all test systems
Templates & golden Path for implementation
APIs to expose health state per system
Central “Test System Availibiliy” system
Defined business test cases (dependency!)
Defined test data per test case
Toolset (make/buy) to distribute test data
  secure & reliable
  fast & automated
Team to support and maintain testdata
A test environment that is able to switch seamless between different countries
Test & Rollout Schedule per country (dependency!)
Test Environment Plan per country
Toggle Management Approach
POC of preferred solution with 2-3 teams
Implementation and Rollout of Toggle Management

## Slide 8: Working Cluster and more detailed outcomes
  NextGen QA
  Governance, Tools & Processes
  Test Data Automation
  Environment Health & Availability
  Definition of core-processes
  Definition of test data needed
  Gap Analysis AsIs & ToBe
  Approach how to close the gap
  Checkpoint: Buy or Build
  Agentic AI as approach (see Backup)
    Synthetic Data
    Masking
    Provisioning
    …
  Change Management
  Rollout and Training
  Environment Toggling
  Documentation of Test & Rollout Schedule
  Creation of an environment schedule by country
  Analyzing toggle management as a solution to switch environments
  Document teams impacted
  Check for Make or Buy Solutions
  Implement Solution to realize / support test schedule
  Train & Rollout (Developer Toggling)
  Test Architecture & Desing
  Test Environment Design
  Test Environment Setup/Gap
  Test environment Schedule
  …
  Project Management
  Project-&Milestone Plan
  Backlog Creation
  Tracking
  Risk Management
  Reporting
  Overall Test Approach & Process
  Deployment & Fixing Process
  Quality Gates
  Definition of Test Stages
  Pre-Conditions for Deployment
  CI/CD QA Requirements
  Golden Path for CI/CD
  Overall Tooling Approach for Testing & Test Cases
  Overall Process Testing & QA
  Change Mngmt & Training
  Team Support & Enablement
  Definition of Teams to contribute
  Definition of health checks
  Prepare a template to reuse
  Implement health checks and APIs in respective teams
  Implement a central tooling
  Rollout and Training
  Maintenance
  Design Authority
  Decisions on
    Test Standard
    Test Processes
    Test Tools
    QA Engineering
  Dependency to Business / Overall Project

## Slide 9: Organizational Setup

## Slide 10: Organizational Setup
  NN Engineer (1-n)
  1 Engineer per Team @20%
  NextGen QA
  Governance, Tools & Processes
  Test Data Automation
  Environment Health & Availability
  Simon Trockel Lead
  NN External PMO & Change Mnmt.
  NN External(s) Tool & Process Specialist QA
  Levente Miklos Lead
  Test Data Product Team @Accesa + Artur Hayrapetyan
  NN Test Data Engineer
  To be scaled on demand
  Jochen Bürkle Lead
  NN External Engineer & Architecture
  NN Engineer (1-n)
  1 Engineer per Team @20%
  Environment Toggling & Prep
  Alexander Herzig Lead
  NN External
  Toggle Specialist
  NN Test Architect
  Environment Design & Architecture
  Andreas Lang / Sebastian Neumeyer
  Project Lead
  Claudia Dreiocker
  PMO
  NN Engineer (1-n)
  1 Engineer per Team @20%
  Besides the one-time efforts to be spent, there must be a team/platform in place for the future, that to cover ongoing efforts

## Slide 11: Plan 4 Plan

## Slide 12
Plan 4 Plan
To be build once content / deliverables are aligned

## Slide 13: Topics to be aligned

## Slide 14: Backup

## Slide 15
Link: Test status health: Lucidchart

## Slide 16
Link: Test status health: Lucidchart
Link: Leverage AI and Data for QA & Engineering.pptx